# Team #4 – Game Development Project
Team Roles, Responsibilities, Policies

CS 46000-07 Senior Capstone Project I

Department of Computer Science

Fall 2025

# Introduction

This Team Roles Document defines and clarifies the roles and responsibilities of members of the Game Development Project. Its goal is not to fully define the project itself, but rather to guide team delegation, development expectations, and interaction while engaged in the project.

In this document, a high-level objective for the project will inform team members of the expectations of CS460 as it relates to game development. The roles and responsibilities of each member of the team and other supporting persons/groups will be listed to clearly show the structure of the team. Policies for communication, decision-making, etc as agreed upon by all team members will be listed.

# Objective

The objective of the team is to develop an action-adventure video game (the “game” or “project”) in Unreal Engine 5. The team will follow the Software Development Life Cycle, from conceptualizing the project to releasing a finished application according to the project requirements.

## Phases and Course Requirements

The Senior Capstone Project consists of a two-semester sequence (16 weeks ✕ 2 = 32 weeks). In the first, the team will work through the following phases:

### PROJECT LAUNCH

Project proposal & presentation

### MILESTONE 1

Preliminary report (Requirements elicitation, Vision statement), Project development plan, Advisor-defined artifacts

### MILESTONE 2

Midterm report (Requirements specification, System architecture document), Revised project development plan, Advisor-defined artifacts, Project status presentation

### MILESTONE 3

Final report, Developed software product (Software prototype), Advisor-defined artifacts, Project status presentation

## Schedule

| Date | Meeting | Topics | Deliverables |
| --- | --- | --- | --- |
| Aug 29 | Course (NF 101) | Introduction / Team formation | Final team profile |
| Sep 05 | Team |  |  |
| Sep 12 | Team |  |  |
| Sep 19 | Course (NF 101) | Project proposal presentation | Project proposal |
| Sep 26 | Team |  |  |
| Oct 03 | Team |  |  |
| Oct 10 | Course (NF 101) | Guest lecture | Preliminary report |
| Oct 17 | Team |  |  |
| Oct 24 | Course (NF 101) | Midterm presentation |  |
| Oct 31 | Team |  | Midterm report |
| Nov 07 | Team |  |  |
| Nov 14 | Team |  |  |
| Nov 21 | Leaders (ET 115) | Progress report |  |
| Nov 28 | None - Thanksgiving |  |  |
| Dec 05 | Team |  |  |
| Dec 12 | Course (NF 101) | EOS presentation | Final Report |

# Tools and Technologies

## Unreal Engine 5

Main development platform

www.unrealengine.com/en-US/unreal-engine-5

## Perforce

Version Control

## Microsoft Teams & Microsoft Outlook

Communication, Virtual Meetings

www.microsoft.com/en-us/microsoft-teams/group-chat-software

outlook.live.com

## Jira

Project and Issue tracking

www.atlassian.com/software/jira

# Roles and Responsibilities

## Stakeholders and Advisors

Aga Pito Studios, LLC – Client (Primary Stakeholder)

Jared Lehman, Esq. – Client Contact

Thomas Bolinger – Faculty Advisor – bolitj01@pfw.edu

Dr. Beomjin Kim – Course Coordinator – kim43@pfw.edu

Isha Pawa – Teaching Assistant – ipawar@pfw.edu

## Team Members

| Team Member | Team Role | Contact |
| --- | --- | --- |
| Logan Faulstich | Art Director, Developer | faullw01@pfw.edu (574) 767-1010 |
| Steven LaGoy | Team Lead, Testing Director, Developer | lagosm01@pfw.edu stevenlagoy@gmail.com(419) 651-0360 |
| Zachary McGill | Project Manager, Logic Designer, Developer | mcgizt@pfw.edu (814) 572-7101 |
| Harrison Niswander | UI/UX Designer, Developer, Treasurer | niswhd01@pfw.edu (260) 338-2952 |
| Ricardo Saldana-Cervantes | Concept Designer, Developer | rsald4960@gmail.com saldr02@pfw.edu (765) 242-0060 |
| Riley Tate | Map Designer, Developer, Record-Keeper | tater02@pfw.edu rbtate19@gmail.com (614) 729-8796 |

## Roles’ Accountabilities:

### Team Lead

- Accountable for communication on behalf of the team: Client liaison

- Planning meetings and agendas

- Maintaining documentation

### Project Manager

- Keeping project “on-track”

- Assigning of tasks through Jira

- Sprint and Scrum organization (influences meetings)

### Concept Designer

- Accountable for high-level game concepts

- Theming, Story / Narrative, Concept direction

### UI/UX Designer

- Accountable for the appearance of the game

### Art Director

- Accountable for Art and Sound, including game models and other assets

### Logic Designer

- Accountable for backend and logic systems

- Behavior of internal game systems

### Testing Director

- Accountable for playtesting studies, user stories

- Plans and Directs testing sessions, vets external playtesters

- Quality Assurance

### Developer

- Responsible for delegated tasks (may include Concept, UI/UX, Logic, Testing, &c)

### Record-Keeper

- Keeping meeting minutes

- Recording votes

### Treasurer

- Accountable for the budget and material expenses

# Policies

## Communication

Members are expected to communicate with the team regularly. Documented communication through Microsoft Teams is heavily preferred for project-impacting discussion. Communication should be purposeful, respectful, and focused on the task. Documented communication ensures visibility of progress, blockages, and decisions. If a member is unreachable through Teams or email for a period of more than 48 hours, responsibilities may be moved temporarily to another member until contact is restored. Continued unexplained lack of contact for more than 96 hours (4 days), this will be reported to the faculty advisor and may result in expulsion from the team.

## Meetings

At least on a weekly basis, members will meet to discuss project progress and goals. Members may meet in-person, virtually through Microsoft Teams, or both. All members should be present for these meetings, except in the case of an emergency. Members are responsible for their own schedules and attendance at the meetings. The date and time of meetings will be agreed upon and members informed between 2 and 3 weeks in advance of the meeting. Failing to attend more than two scheduled meetings without warning will result in the absence being reported to the faculty advisor and possibly expulsion from the team.

## Team Decision-Making

For important or product-impacting decisions (which may span across several roles / epics of the project), team consensus is required. After discussion, the team leader (or acting leader) may ask for a vote. Members may vote for any number of the possible options with a “Yea” or “Nea” opinion. If no option has the support of all team members, discussion will continue. If a team member cannot be reached for their opinion on a voting matter, and the matter is urgent, all those present will vote and the other team member will be informed of the result as soon as possible. Voting results and brief summary of discussions should be recorded by the Record-Keeper.

## Responsibilities and Accountabilities

As elements or epics of the project are delegated, members Responsible or Accountable will also be defined. For any part of the project, one member will be Accountable: they “own” the results of the job at hand and will give approval, acting as the decision-maker. Any number of other members may be Responsible for parts or all of that same element: they perform certain tasks and are the ‘creator’ of the deliverable. Review the RACI model for more information about this delegation system.

## Resolving Conflicts

Members should remain open and respectful of the perspectives of others. For elements with an Accountable member, that member’s judgement should be deferred to, and the outcomes and consequences of that decision fall to the Accountable member. If a decision results in a disagreement which cannot be solved respectfully between members, an account should be brought to the group. Both team members will have equal opportunity to freely present their perspective to the group, and discussion will be had about both perspectives. If the disagreement remains unresolved after this, the faculty advisor will be involved.

## Client Contact

Only the Team Lead may directly contact the client. Contact should remain respectful, and always documented through email. At least every month, the client should be informed of progress on the product through email or a meeting. If another member receives unsolicited client contact, they should forward it to the Team Lead immediately.

## Course Submissions

For course submissions, only one document / artifact should be submitted for the whole team. The Team Lead will be accountable for collecting members’ contributions, compiling them, and submitting them through the necessary channels. This may include digital submissions through Brightspace, email or cloud storage link, or physical copy on USB flash drive or other portable storage device. Before submission, team members will be given at least 4 hours to review the project submission candidate before it is finalized. This means that, for any submissions due at 11:59 PM, member contributions must be submitted to the Team Lead earlier than 7:59 PM on the same day. After peer review, or if no changes are suggested to the submission candidate, the Team Lead will finalize and submit the deliverable in that form.

## Budget

Any decisions impacting the expenses or budget of the product should be brought before all members of the team, and this should be documented by the Record-Keeper. Risks and other impacts should be examined, and the decision voted upon by the team. The Treasurer should record expenditures and is accountable for the balance sheet. To report expenditures, all members (including the treasurer) should send an email to the treasurer including the details and amount. Acceptable uses of the budget include: costs of design software, costs of version control, costs of hosting services, prices of licensing or commissioning game artwork or assets.

## External Collaboration

Collaboration with persons or groups outside of the team is permitted through formal means. Examples of possible collaboration include: working with or commissioning artists or musicians for game assets; collaborating with others in gameplay testing and user observation; working with prior students or industry professionals for advice on design. Fellow students, faculty, or alumni of PFW should be preferred in each of these cases: I.E. students in the art department should be considered before seeking to hire an artist online. To approve collaboration with a person or group external to the group, a team vote is required. If consensus is reached, each person or group being collaborated with should complete a formal agreement for their work, clarifying who owns rights, terms of payment, etc. This agreement should be recorded by the Record-Keeper.

## Data Confidentiality and Security

Team members should think ethically about data associated with this project. Code, design specifics, project plans, and user stories/information is considered private. Members should avoid exposing private or confidential information in public or semi-public spaces, such as forums, internet-connected AI systems, class-wide discussions, etc. Only stakeholders, direct advisors, and team members should be permitted to access private project information. Keep devices and documents containing this information password-protected (2FA encouraged) and inaccessible when away from devices. If confidential information has been compromised, it is always preferable that the team is informed so necessary countermeasures can be enacted. The Git repository will remain private (by collaborator invitation only), and will use proper environment and gitignore structures to avoid exposing secrets, keys, and other sensitive data.

## Integrity

University / Course Statement:

Academic Misconduct, including plagiarism or using your own work from a previous course without the express permission of the instructor, is taken very seriously at any learning institution. It is taken very seriously in this class. Please be aware of what behaviors constitute academic misconduct.

Project Specifics:

The Capstone Project is a fundamentally group-driven development cycle. Proper collaboration between team members is considered a requirement for course success (see Communication). Whenever possible, seek aid within the team or from the faculty advisor(s) before employing the assistance of external human resources. Act professionally and with integrity to your own self-actualization and to the potential of team members. Remember that team members are learners, not professionals, and that stakeholders value personal development over product. Members should disclose (by specifying package, function, or filename with a comment, attributions file, or other clear means) if they are reusing prior code/assets to ensure compliance with academic integrity rules, and should do the same for any AI-generated code.

## Artificial Intelligence

University / Course Statement:

The use of AI tools, including ChatGPT, is permitted in this course for students who wish to use them as a study aid. Students should indicate how AI tools informed their process and the final product, including how they validated any AI-generated content. For example, students should include the source (AI tool used), the date of the query, and any other relevant information. Assignment guidelines will provide additional guidance as to how these tools might be part of your process for each assessment

this semester and how to provide transparency about the usage.

Project Specifics:

AI is a present tool for development, and is permitted for ethical use on the project. As mentioned in Data Confidentiality and Security, private information such as user data or large sections of the codebase should not be exposed to internet-connected AI systems. Rather, appropriate uses of AI could include: grammar and tone checking, spot-fixing code modules, troubleshooting, and compilation/analysis of publicly-available data. AI-generated content must always be reviewed and validated by a human team member before integration: ultimately, the contributing member is still responsible for the changes they make to the codebase, even if informed by an AI tool.

## Version Control Practices

Version control allows members to share and edit code across devices. Best practices associated with such version control should be followed. These include: committing changes to a development branch rather than main/default (main branch should always be in a deployable state); committing changes often with meaningful commit messages; and performing reviewed pull requests to merge branches. To avoid conflicts, members should perform work only on packages which are assigned to them (as a responsibility or accountability). Merge conflicts, when they do occur, will be resolved by the Team Lead.

## Crisis, Emergencies, and Mental Health

University / Course Statement:

Your emotional wellness and mental health are important. Taking classes can be stressful. I recognize that you may also have significant responsibilities outside of academia, and that you are often pulled in multiple directions. I encourage you to consider developing realistic self-care activities that you can incorporate into your daily life.

Project Specifics:

Team members are human, and life can be unpredictable. With this in consideration, reasonable appropriations for emergencies will be made. If you are stuck, stressed, or overstretched, please talk to the team or to the faculty advisor. A team member’s responsibilities can be redelegated or approved leave from the project given at their request, and reasonable accommodations will be performed without penalty to the member. Please be honest about your capabilities and take care of yourself, and the team will do what we can to help you.

# Changing this Document

This document is designed to be dynamic. If for any reason the roles, policies, or objective must change, that change must be explained clearly to all team members, and a vote taken. If a consensus is reached about the change, this document will be updated to reflect that.